Progress Report No. 2

Web Systems and Technologies

( Final Project )

| Project Title: | Course Website |  |
| --- | --- | --- |
| Date of Submission: | May 3, 2018 |  |
| Class Code & Schedule: | 9331A 3:00 – 4:00 pm TF |  |
| Project Manager | Ryan Christian De Guzman (@rycdguzman) |  |
| Members: | Franchesca Derije (@chescaDerije) |  |
|  | Ivy Mae Palma (@aybimey) |  |
|  | Ceasar Jim Romero (@#3heycaesarjim) |  |
|  | Daren Sison (@DarenSison) |  |

Task Assigned:

Documentation: Ryan, Ivy, Frnachesca

Front end: Caesar, Ryan

Back End: Caesar, Daren, Ryan

Lectures / Content: Everyone

Week 2:

| Accomplished Task | To be Accomplish |
| --- | --- |
| - The contents must be integrated to the webpages. - Improved the Course website design making it interactive and add some multimedia. - Some of the functions are already integrated to the Course Website. | - Finalize the design and features of the course website - Finalize the functionalities that are integrated in the Course Website - Finalize the notes that will be included in the Course Website |

Technologies to be used:

Scripting Languages:

- PHP

- JavaScript

- HTML/CSS

Framework:

    - Bootstrap

### Project Related Issues

Below are the lists of some of the possible issues or problems that the team might encounter while developing the project:

- How will the online quizzer be accessed by the users?

- What are the different topics to be put on the website?

- How many users can the website and the online quizzer accommodate?

- Will the online quizzer produce an accurate result in checking the answers?

- Will the online quizzer be responsive that even a mobile phone can access it?

- Will the website resists unauthorized users?

### Improvements

Below are the lists of some of the improvements that the team developed:

- Changed the background image in some section.

- Added some the functionalities of the course website.

- Organization of the course website was improved.

- Added syllabus for the finals topics.

- Added some educational videos which relate to the finals topics.

- Questions that will be included in the Course Website are accomplished.

Output Screenshots:

Figure 1 Homepage of the Website

Figure 2 Quiz page of the Website

Figure 3 About Us page of the Website

Figure 4 Introduction of the Website

Figure 5 Course page of the Website

Figure 6 Multimedia page of the Website

Project Meeting

Meet up – May 2, 2018

Members involved: Ryan, Caesar